## Slide 1: Physically-Based Simulation Project Plan: Position Based Fluids
Group 17
Mengdi, Memedi, Danieletto

## Slide 2: Simulation Scenario
Splashy water simulation
Motivation: Do it fast, preferably realtime.
Implementation of a fluid simulation that may be inaccurate, but believable.

## Slide 3: Inspirational Images
Screenshot from Sea of Thieves - Microsoft
Image by Paul Martlew
Notes: Upper left: Photo by Paul Martlew from FreeImages
Lower right: screenshot from game Sea of Thieves. www.seaofthieves.com

## Slide 4: Simulation Methods
Position Based Dynamics (PBD)
  Directly update position of particles
  Enforce physicality through constraints
Reference paper:
  Macklin, M. and Müller, M., 2013. Position based fluids. ACM Transactions on Graphics (TOG), 32(4), pp.1-12.

## Slide 5: Related Work

## Slide 6: Minimal Target
Particle based water simulation
  Parallelized for fast simulation speed
Example Scene showing its performance

## Slide 7: Desired Target
Particle based water simulation
  (near) realtime simulation speed
Simulation adapting to realtime input from player.

## Slide 8: Bonus Target
Nice shading
GPU based implementation for maximum speed.

## Slide 9: Milestones
Create simple Scenes with particles and obstacles
Implement constraint solver
Implement update loop
Port to GPU
Improve shading to make it look like actual water.

## Slide 10: Timeline
Scenes
03/11
Constraint Solver
15/11
Optimizations / GPU port
10/12
Improved Shading
15/12
Simulation steps
24/11